Project Progress Report

Smart Surveillance Technology

by

Javier Ocasio Pérez, Project Manager, sec. 031

William Sanchez Rosa, sec. 031

Abraham Díaz Santiago, sec. 031

Mariel Martínez Marrero, sec. 030

Dr. Fernando Vega and Dr. Nayda G. Santiago

ICOM 5047 sections 030 and 031

October 29, 2008

Table of Content

1.	Executive Summary	8

2.	Introduction	9

3.	Gantt Chart	9

4.	Work Breakdown Structure	12

5.	Demonstration of Progress – Software	15

6.	Demonstration of Progress - Hardware	69

7.	Integration Efforts	79

8.	Budget	79

9.	Future Work	82

10.	References	83

11.	Appendix	84

Index of tables

Table 1: MAS tasks	10

Table 2: Web Development tasks	11

Table 3: Data Base tasks	11

Table 4: Hardware tasks	12

Table 5: Microsoft .NET libraries used for Image Decode	32

Table 6: MVC Design Patter in ASP.NET	43

Table 7: Proposed Hardware Components	80

Table 8: Revised Hardware Components	80

Table 9: Proposed Budget	81

Table 10: Revised Budget	81

Tables of Figures

Figure 1: Main Application Window	18

Figure 2: Login	19

Figure 3: Login Window 1	19

Figure 4: Login Window 2	19

Figure 5: Start Service	20

Figure 6: Run Configuration Wizard	20

Figure 7: Configuration Wizard	21

Figure 8 : Building Setup	22

Figure 9: Building Data Input	22

Figure 10: Areas Setup	23

Figure 11: Cameras/Sensors Setup	24

Figure 12: New Camera	24

Figure 13: New sensor	25

Figure 14: Schedule	26

Figure 15: User Access	26

Figure 16: Edit Windows	27

Figure 17: Edit Company	27

Figure 18: Edit Buildings	28

Figure 19: Edit Areas	28

Figure 20: Edit Schedule	29

Figure 21: Edit User Access	29

Figure 22: MAS Flow Chart	30

Figure 23: Image acquisition process	32

Figure 24: Camera Class definition	33

Figure 25: Camera Class methods description	34

Figure 26: CameraBehavior Class definition	35

Figure 27: Camera Class methods description	35

Figure 28: Lab VIEW motion detection algorithm	36

Figure 29: AForge.Imaging Filters List	37

Figure 30: Test program using AForge Framework	37

Figure 31: AForge framework filters used for image acquisition.	38

Figure 32: Method for counting pixels.	38

Figure 33: AForge Handler Class Integration	39

Figure 34: AForge_Handler Class definition	39

Figure 35: AForge_Handler methods definition	39

Figure 36: Zonet IP Camera	40

Figure 37: MAS Administrator Use Case Diagram	41

Figure 38: MAS Class Diagram	42

Figure 39: MVC Design Pattern	43

Figure 40: Before Logging In	45

Figure 41: After Logging in global navigation appears	45

Figure 42: Monitoring page for one area	46

Figure 43: Monitoring page for one area (multiple cameras)	46

Figure 44: Possible search criteria for logs	47

Figure 45: AJAX Calendar Elements	47

Figure 46: List of Logs	48

Figure 47: Display of logs results with event data and screenshots of the moment	49

Figure 48: If an image is clicked then a larger image will appear	49

Figure 49: Criteria for User Search	50

Figure 50: List of users	50

Figure 51: User Information	51

Figure 52: Login Screen	51

Figure 53: Global Logout navigation link	52

Figure 54: Recent Alarms	52

Figure 55: Dynamically populated lists	52

Figure 56: Camera Stream	53

Figure 57: Sensor and camera information	54

Figure 58: Generated Alarms	54

Figure 59: User Information	54

Figure 60: SST ER Diagram	68

Figure 61: Hardware Block Diagram	69

Figure 62: Digital Temperature Sensor	70

Figure 63: Smoke detector	70

Figure 64: Buzzer (Sound Alarm)	71

Figure 65: Microcontroller	71

Figure 66: Serial Communication Cable	72

Figure 67: Microcontroller pins	73

Figure 68: TTL-232 Pin Out	73

Figure 69: UART connection schematic	74

Figure 70: UART connection prototype	74

Figure 71: UART Software	75

Figure 72: Hyper Terminal Testing	76

Figure 73: MAS Interrupt Testing	76

Figure 74: Smoke detector connection	77

Figure 75: Schematic of n microcontroller and buzzer connection	78

Figure 76: Microcontroller and buzzer Prototype	78

Figure 77: Gantt System Definition	84

Figure 78: Main Application Service	84

Figure 79: Gantt Web Development	84

Figure 80: Gantt Data Base Development	84

Figure 81: Gantt Hardware: Original	85

Figure 82: Hardware: Revised	85

Figure 83: Administrator Use Case Diagram	86

Figure 84: User Use Case Diagram	87

Figure 85: Web Application Package Diagram	88

# Executive Summary

During this phase of the project, the team members of the VST group worked on the components of Software and Hardware of the Smart Surveillance Technology (SST) system. Research for elements, development tools, and integration tools have been conducted, and all team members are comfortable with their working environment.  Progress on both software and hardware has been productively accomplished.  The team’s plan has been followed, and the risk management plan has not been taken into action, as no risk has materialized.

In terms of software, the progress has turned out as planned. All the tasks that were due to be completed were successfully done.   All software design documents, all tool configurations, and all layout designs were fully finished and ready to start using.  The implementation of the MAS (Main Application Service) Administrator interface was done, as well as the web interface layout for monitoring the areas under surveillance. The data base development of the project was also completed.

In terms of hardware the progress has been as expected and has followed the proposed Gantt chart with only slight changes. All the hardware components were acquired and were tested separately. The communication between the microprocessor and the server computer was achieved. Also, the buzzer was connected to the microprocessor and tested to sound by an interrupt given by the computer. The use of a thermistor was changed to use of digital sensor, due to simpler processing for the sensor in the microprocessor. We are currently working in the integration of the sensors with the microprocessor. We decided to change the use of a webcam for an IP camera to make our prototype more scalable. The group decided to divide the SST system into two designs, SST Hawk, the prototype being implemented, which uses serial communication to communicate with the server computer. A second design, called SST Eagle will be provided at the end of the semester, which is a more scalable version of the system, which will communicate using TCP/IP communication.

The project budget, in term of hardware, is below the estimated, as some parts costs were lower than expected. In term of human resources, the project has gone over budget, as the team members have spent more hours than expected in some of the tasks. However, we have still not exceeded the overall planned budget.

# Introduction

The purpose of our Smart Surveillance technology system is the use of technology to add another series of devices to improve monitoring equipment prone to theft and damage. There are a lot of places where highly sensitive equipment is used and where, not just the equipment, but also processes go on unattended that may need monitoring. There are also high security areas where equipment can be tampered with or where quality can be compromised.

In terms of milestones to date, the SST project has successfully completed Phase 1: Problem Definition, by writing the proposal of the project and presenting the project in the first Oral presentation. SST also successfully completed Phase 2: Data Base and Microprocessor to computer communication, which included the first Happy Hour. The project is currently working in Phase 3: Sensor data collecting. The remaining two phases are Phase 4: Final Prototype and testing, and Phase 5: Final Documentation.

This document presents the progress of our group, by presenting a Gantt Chart section which explains the progress based on the defined timeline and changes to the original Gantt Chart. The document also includes a Work Breakdown Structure section where the tasks that each of the members have been working are mentioned. Then there is a section of demonstration of progress for Software, which is divided in the MAS (Main Application Service), Web Application, and Data Base. Here progress is demonstrated by giving the designs of each part, technical explanations of each of the components, task analysis and diagrams. Then there is a section of demonstration of hardware, which includes a block diagram, design specifications and implementation details. There is also a section of integration efforts. Then, there is a section of budget, were the hardware costs and human resources costs are analyzed.  Finally there is a section of Future Work. The document also includes a references section and an appendix.

# Gantt Chart

As time has passed and the project has been developed, changes to the Gantt chart had to be made in the software and hardware parts of the project.

  - Switch data base related tasks and micro processor software communication tasks between Javier Ocasio and William Sanchez. Javier took the data base tasks of the design document and query design and William worked the connection between the server computer and microprocessor with Mariel Martinez. The reason was that William had previous experience working this kind of communication, which Javier had not; also Javier had previous experience with data base development, hence the change made the tasks better distributed.

  - Administrator interface was split between GUI interface and Database Connection of interface. William Sanchez worked GUI interface and Javier Ocasio made changes to the GUI and implemented classes and methods to connect the Administrator interface with the data base.

  - Changed due date (for later date) for the connection between Microprocessor, temperature, fire(smoke) and alarm task, because of the change of type of temperature sensor to be used. Originally the team planned to use a thermistor, however, the equation for the thermistor is not linear, but of exponential order. Hence, the programming on the microprocessor would be more complicated than expected. For this reason we decided to use a digital temperature sensor. The impact of changing to a temperature sensor, technically, does not changes much, because the resulting temperature will be presented to the user in the same way, the only change is in the implementation of the programming, which will actually be less complicated and should take less time than doing it with the thermistor. In terms of budget, the digital temperature sensor resulted to be less expensive than the thermistor, thus making a positive impact.

  - The task of 20 seconds buffer storage was removed from the Gantt Chart task. The reason to have this task was that the motion detection algorithm was planned to do in Lab VIEW. This implementation was imprecise. In order to mitigate that, a buffer per camera was pointed out. Now using AForge .NET library for implementing motion detection algorithm, we will not need an image buffer per camera.

  - MAS tasks

All the tasks till date for the MAS were completed. The following table summarizes the completed tasks and the ones that need to be completed.

| Completed Tasks | To be Completed |
| --- | --- |
| Main Application Design Document | Collect Microcontroller data |
| Decode Camera image | Verify Microprocessor data for activating system alarm |
| Compare images for motion detection | Software Testing and debugging` |
| Administrator Interface | Upload live streaming images to Web Interface |
|  | Store concurrently information collected from Micro |
|  | Send SMS Message for alert |

Table 1: MAS tasks

  - Web Development tasks

All the tasks till date for the Web Development were completed. The following table summarizes the completed tasks and the ones that need to be completed.

| Completed Tasks | To be Completed |
| --- | --- |
| Web Application Design Document | Live Stream web page |
| Tools Configuration | Web testing and debugging |
| Web Interface design |  |
| Security Login |  |
| Information display web page |  |

Table 2: Web Development tasks

  - Data Base tasks

All the tasks till date for the Data Base were completed. The following table summarizes the completed tasks (which are all of them).

| Completed Tasks | To be Completed |
| --- | --- |
| Data Base Design Document |  |
| ER Diagram |  |
| Tables |  |
| Query Design |  |

Table 3: Data Base tasks

  - Hardware tasks

All the tasks till date for the Hardware were completed. The following table summarizes the completed tasks and the ones that need to be completed.

| Completed Tasks | To be Completed |
| --- | --- |
| Hardware design document | Connection between Microcontroller, temperature , and fire(smoke) |
| Buy required Hardware | Program Micro for signals processing |
| Connection between Microprocessor and Server Computer | Create logic circuit for the fire sensor connection |
| Connection between Microcontroller and alarm | Hardware/Software Tune Up |
|  | Complete Prototype Testing |

Table 4: Hardware tasks

Pictures of the Original and modified Gantts can be seen in Appendix

# Work Breakdown Structure

  - Javier Ocasio Pérez

    - Main Application Design Document

      - Use Case Diagram

      - Class Diagram

    - Web Application Design Document

      - Use Case Diagram

      - Package Diagram

    - Web Interface design

      - Users Page Design

      - Users Info Page Design

      - Web pages testing and debugging

    - Data Base Design Document

      - Mapping explanation

      - Entity/Relations explanations

    - ER Diagram

    - Data Base Tables Creation

    - Query Design (queries for insertion and updates necessary for administrator interface)

    - Administrator Interface

      - Data Validation

      - Connection of GUI interface with data base

    - Tools Configuration

    - Security Login

    - Management – Meetings, Minutes, blog maintenance

  - Abraham Díaz Santiago

    - Web Application Design Document

    - Web Interface design

      - Login/Logout

      - Main Page

        - Management of security permissions and navigation display

      - Monitor Page

        - Data management for dynamic population of menus

        - Database data management for sensor and camera tables

        - Dynamic image capture from camera to web interface

      - Logs Page

        - Search controls and dynamic menus for database querying

        - Dynamic paging of datasets and links integrations between pages

      - Logs Results Page

        - Link integration and data and screenshots management

      - Users Page data management and link integration

      - Connection of Web Interface with Data Base

        - Queries execution and DataSets management

      - Web pages testing and debugging

    - Data Base Design Document (Entities/Relations explanation)

    - Query Design (queries for data display in Web Interface)

    - Tools Configuration

    - Live Stream of images from Camera in Web Interface

    - Send SMS text message development

  - William Sanchez Rosa

    - Main Application Design Document (explanation of functionalities)

    - Decode Camera image

      - Program decodes Camera Image from IP Camera

    - Web Interface design

      - Home Page – display recent alarms

      - Web pages testing and debugging

    - Connection between Microprocessor  and Server Computer

      - Program that sends interrupt to microprocessor and receives data back to computer

    - Administrator Interface GUI development

      - Configuration Wizard

      - Edit Forms

    - Compare images for motion detection

      - Held meeting with Miguel Figueroa to discuss possible implementations of Motion Detection

      - Developed Motion Detection module based on open-source algorithm

  - Mariel Martínez Marrero

    - Hardware design document

      - Parts Research

      - Hardware Block Diagram

      - Design specifications

    - Buy required Hardware

    - Connection between Microprocessor  and Server Computer

      - Wrote Assembly code to display data to HyperTerminal according to interrupt given by keyboard

    - Connection between Micro, temperature , fire(smoke) and alarm

      - Connection between Microprocessor and Buzzer

        - Wrote subroutine that activates buzzer

      - Connection between Microprocessor and Smoke Alarm

        - Smoke detector physically connected to board

# Demonstration of Progress – Software

  - Main Application Service (M.A.S.)

The M.A.S. (Main Application Service) will control the logic of the microcontroller, receiving and analyzing its information. It will also decode the incoming image stream from different camera connected in the network, analyzing their data to perceive movement. The MAS also provides an Administrator Interface for configuring and editing the information in the system.

    - M.A.S. Implementation

The MAS is being implemented using the C# programming language and the .NET Framework. The Microsoft .NET Framework is a software technology that is available with several Microsoft Windows operating systems. It includes a large library of pre-coded solutions to common programming problems and a virtual machine that manages the execution of programs written specifically for the framework [1].

    - Administrator User Interface

## Login

For security purposes, when system loads up, it will ask their credentials (user/password). This is used for constraining access into the service. A screen with appear with two fields:

- UserName Textbox -username

- Password Textbox - password

- Login Button – will submit data and verify if credentials are correct

- Cancel button – close system

## Main Application Service Window

After user logs in, the main window will completed load up. The system will show the System main section. The interface contains:

- Menu Strip

  - System – General actions will be accessed from here

    - Login

This option will let the administrator log in the system.

    - Start/Stop Service

This option will start/stop MAS logic of the background functionality.

    - Exit

This option will let the user exit from the system.

  - Configuration – MAS Configuration tools

    - Run Configuration Wizard

    - Edit

      - Company information

      - Building mapping

      - Area mapping

      - Device/Camera Setup

      - Schedule mapping

      - User access

  - I/O – Hardware connection issues

    - Camera

    - Devices

## Configuration Wizard

The configuration Wizard serves as a first time Configuration tool for the SST system. When the user runs the wizard he/she will be able to enter the following information:

- Company information

The administrator of the system will be able to enter the company name, company owner, company address, city, state, zip code, and telephone number for the company.

- Building mapping

The administrator will be able to specify the name of the buildings that have areas to be monitored.

- Area mapping

The administrator will be able to define which areas will be monitored in the defined buildings.

- Device/Camera Setup

Here the administrator will be able to add devices and cameras to the previously defined areas.

- Schedule mapping

Here the user will be able to set a schedule of when the system will be monitoring per areas.

- User access

Here the user will be able to create new users and assign them areas to monitor.

## Edit Windows

The edit windows serve as the tool to edit information of the SST system. The administrator will be able to edit the following information:

- Company information

The administrator of the system will be able to edit the company name, company owner, company address, city, state, zip code, and telephone number for the company.

- Building mapping

The administrator will be able to edit the name of the buildings that have areas to be monitored.

- Area mapping

The administrator will be able to edit the defined areas that are monitored in the buildings.

- Device/Camera Setup

Here the administrator will be able to edit the information of the devices and cameras to the defined areas.

- Schedule mapping

Here the user will be able to edit the schedule of when the system will be monitoring per areas.

- User access

Here the user will be able to edit the information of the users of the system and edit the assigned areas to monitor.

## I/O Window

In the I/O part the user will be able to see information from the camera (images) and from the sensors (sensor data).

    - Task Analysis

      - Main Application Window

Figure 1: Main Application Window

The Main Application Window provides the user with three menu options: System, Configuration and I/O.

      - Login

Figure 2: Login

To Login into the administrator interface, the user must go to the Main Application Window and click in the System option. After a drop down menu appears, the user must click the Login Option.

Figure 3: Login Window 1

Figure 4: Login Window 2

A pop window will appear and will let the user enter its user name and password. After the user inputs the information, the Login button must be pressed. If the user entered the correct data, then the user will gain access to the functionalities of the Main Application.

      - Start Service

Figure 5: Start Service

The user will be able to start the background service that will handle the alarm triggering, analyze sensor data and image analysis for motion detection. To do so, the user must click on the System option in the menu, and select the Start Service option.

      - Run Configuration Wizard

Figure 6: Run Configuration Wizard

The user will have the option to run a configuration wizard to configure the information on the system. To do so, the user must select the Configuration option in the menu, and then the user must select the Run Configuration Wizard option in the dropdown menu. The configuration wizard will appear.

Figure 7: Configuration Wizard

The Configuration wizard will begin with a Company Overview Option, where the user will be able to enter the name of the company, the Address, the State, Zip Code, and telephone number of the Company where the SST System is being deployed. Then the user can click the button labeled with “>>” to continue with the next section of the Configuration Wizard.

Figure 8 : Building Setup

The next section in the Configuration Wizard is the Building Setup. Here the user will be able to add buildings to the system. To add a building, the user must click in the Click to Add building link in the Tree View in the interface. A pop up window will appear that will let the user enter the name of the new building.

Figure 9: Building Data Input

The next section in the Configuration Wizard is the Area Setup. Here the user will be able to add areas to the previously defined buildings. The user will be able to define various areas by defining a prefix for the area, a delimiter, a lowest number and maximum number. For example the user can define areas for the Monzon building such as M-10 to M-20. Te user can also defined areas one by one by typing them in the Enter area name text box of the Area Setup interface.

Figure 10: Areas Setup

The next section in the Configuration Wizard is the Camera/Sensors. Here the user will be able to add cameras or sensors to the devices of each of the defined areas.

Figure 11: Cameras/Sensors Setup

The user will be able to add a new Camera by selecting Camera in the Equipments Combo Box, then pressing the new button. A pop window will appear that will let the user input the information of the new camera.

Figure 12: New Camera

The user will also be able to enter new sensors by selecting Device in the Equipments Combo Box, then pressing the new button. A pop window will appear that will let the user input the information of the new sensor.

Figure 13: New sensor

The next section in the Configuration Wizard is the Schedule. Here the user will be able to assign a schedule of when the system will be checking for alarm triggering. The user has the option of selecting the areas per building where they want to assign a schedule. The schedule has starting  and ending date, if the schedule is weekly, monthly or yearly, and which days of the week the schedule is active.

Figure 14: Schedule

The last section in the Configuration Wizard is the users Access. Here the user can create new users and assign them to the previously created areas.

Figure 15: User Access

      - Edit Windows

The user will be able to access the Edit windows by going to the Configure option in the menu and selecting Edit, and then the desired option to edit.

Figure 16: Edit Windows

Following are screen shots of the Edit windows available to edit the information in the system, which include Company Information, Buildings, Building/Area Mapping, Area Schedules and User Access.

Figure 17: Edit Company

Figure 18: Edit Buildings

Figure 19: Edit Areas

Figure 20: Edit Schedule

Figure 21: Edit User Access

    - Background Service Functionality

Aside from the Administrator interface, the MAS have a background functionality explained in the following sections.

- Flow Chart

Figure 22: MAS Flow Chart

- Camera Behavior

The M.A.S. background service will get images from the IP cameras and analyze their images when the schedule says it must do so. If it detects movement when it is not supposed to, it will generate a movement alarm.

- Image Decoding

One of the services that the main application service supports is the one of image acquisition and decoding from a specific target camera. This service will be part of a subsequence of events that handle part of the motion detection algorithm and play a vital role on it. Software implementations are made in modules, making the system easier to escalate in the future when implementing the final prototype. IP Cameras have two different types of accessing its live streaming; JPEG and MJPEG streams. JPEG stream refers to a static image. This image is created and stored into the camera buffer at the moment the request is executed.  MJPEG stream is a live streaming instance of the camera translated into the mjpeg format. Most of the motion detection algorithms are based on frames (single image of the live feed), and due to the nature of the project (motion detection implementation) the decision of managing JPEG stream was decided.

Microsoft .NET framework 2.0 provides a large amount of libraries that are being used for making our implementation a more formal, modular and efficient one. Among the libraries for web request/data acquisition are the followings (information taken from msdn.microsoft.com):

| Library Name | Library Description |
| --- | --- |
| HttpWebRequest | The HttpWebRequest class provides support for the properties and methods defined in WebRequest and for additional properties and methods that enable the user to interact directly with servers using HTTP. |
| WebResponse | The WebResponse class is the abstract (Must Inherit in Visual Basic) base class from which protocol-specific response classes are derived. Applications can participate in request and response transactions in a protocol-agnostic manner using instances of the WebResponse class while protocol-specific classes derived from WebResponse carry out the details of the request. |
| Stream | Stream is the abstract base class of all streams. A stream is an abstraction of a sequence of bytes, such as a file, an input/output device, an inter-process communication pipe, or a TCP/IP socket. The Stream class and its derived classes provide a generic view of these different types of input and output, isolating the programmer from the specific details of the operating system and the underlying devices. |
| Bitmap | A bitmap consists of the pixel data for a graphics image and its attributes. There are many standard formats for saving a bitmap to a file. GDI+ supports the following file formats: BMP, GIF, EXIG, JPG, PNG and TIFF. |

Table 5: Microsoft .NET libraries used for Image Decode

HttpWebRequest class will construct a request object for managing the data from the source IP. As C# being an object oriented program, it’s always best to encapsulate the information for achieve a better way to handle the data. As for WebResponse, will store the response executed from the HttpWebRequest. That object will be used later for parsing the data into a byte array. The Stream class will collect the WebResponse information and parse the image structure into a byte array, preparing the data for converting into a proper image format. The Bitmap class will use the byte array created by the Stream class and construct a valid image format, attaching it into the camera view window.

- Image Acquisition Process

Figure 23: Image acquisition process

The process of image acquisition (previous diagram) will build a camera object with the information acquired from the server data base. This information will provide the current camera IP that needs the image to be decoded. With this information, a process of HttpWebRequest will be initiated. This process will use a Stream parser which capture the image and store the pixel information into a byte arrays. A bitmap image is created from that array, using that frame to call the startCamMonitoring () method and placing the current thread to sleep for 1000ms. After that, the process will verify if it has been killed so will do the necessary steps to dispose the resources.

- Camera Class

In order to manage information from multiple cameras in a proper way, a class called Camera was designed. The camera class object will help the main application procedures encapsulating all information fetched from the server data base. The class definition and methods descriptions are as follows:

Figure 24: Camera Class definition

Figure 25: Camera Class methods description

- CameraBehavior

Camera image decoding implementation was designed in a way to be able to support multiple cameras request at the same time. Although this prototype implementation need to support only one camera, system software development is being done in a scalable way, so minor changes needed to be done to the main application service when developing the EAGLE prototype (this system design will be delivered at the end of the semester).

In order to support multiple camera decoding – image motion detection, the CameraBehavior class was designed. The class will fetch all the information from the server data base, encapsulate that data into a List of camera objects (List<Camera> cameraList), and for each Camera object will start a startCamMonitoring () thread for the decoding – motion detection algorithm. The class definition and methods descriptions are as follows:

Figure 26: CameraBehavior Class definition

Figure 27: Camera Class methods description

- Motion Detection

Motion detection is one of many items that the Smart Surveillance Technology will include. For making the prototype cost-effective and multi-featured, motion detection has been decided to be done in a software algorithm. There are different types of software techniques and tools for implementing a motion detection algorithm. Since a group member had a good background with Lab VIEW technology, that tool programming technique was chosen as our first approach.

Lab VIEW

The prototype approach of Lab VIEW’s motion detection algorithm was using a NI library extension called NI Vision Acquisition. The libraries do a comparison between images. If the images are different, it throws a Boolean to notify the difference between images.

Figure 28: Lab VIEW motion detection algorithm

Using parameters, the software can have a certain grade of acceptation when comparing images. What the algorithm does is to find a certain predefined frame (set as the initial frame) in the following frames that the software acquire, applying a threshold filter for highlighting specific areas and doing a math subtraction among the pixels to determine the difference between frames. But the main issue was that this idea target was a straight pixel comparison between two images. Using this technique in motion detection algorithms can lead the comparison into errors, due to the light, noise, and other external factors. Besides, suggestions from our clients pointed the team out that a new methodology is needed to achieve a better motion detection algorithm.

AForge Framework

Among the different options, a .NET framework called AForge was chosen due to the extended libraries functionalities. AForge is a dedicated C# framework aimed for the Computer Vision and Artificial Intelligence field for the usage of image processing, neural networks, genetic algorithms, machine learning, among others. The following are the main 5 libraries of the AForge framework:

- AForge. Imaging – library dedicated for image processing routines and filters.

- AForge.Neuro - library introduced for neural network computation.

- AForge. Genetic – library dedicated for evolution programming technique.

- AForge. Vision - computer vision library.

- AForge. Machine Learning – library for data acquisition and machine learning process.

The comparison of images done by this framework is more reliable than the approach of the Lab View algorithm due the complexity and variety of filters applied to the frames. The motion detection using AForge is not just a comparison between two frames after an amount of time.  It analyzes the distributed motion activity based on temporal texture comparing compact objects on the basis of their activities. The following is a list of some filters provided by the AForge framework.

Figure 29: AForge.Imaging Filters List

Figure 30: Test program using AForge Framework

From the previous list, combinations of the following filters were applied to be able to catch and perceive motion detection. After merging the filters to reduce image noise, effect of the light and distortion caused by image compression, pixel count iteration is made to

identify those pixels that were different.

private IFilter grayscaleFilter = new GrayscaleBT709( ); private Difference differenceFilter = new Difference( ); private Threshold thresholdFilter = new Threshold( 15 ); private IFilter openingFilter = new Opening( ); private IFilter edgesFilter = new Edges( ); private Merge mergeFilter = new Merge( ); private IFilter extrachChannel = new ExtractChannel( RGB.R ); private ReplaceChannel replaceChannel = new ReplaceChannel( RGB.R, null ); private MoveTowards moveTowardsFilter = new MoveTowards( );

Figure 31: AForge framework filters used for image acquisition.

// Calculate white pixels private int CalculateWhitePixels( BitmapData bitmapData ) { int count = 0; int offset = bitmapData.Stride - width; unsafe { byte* ptr = (byte*) bitmapData.Scan0.ToPointer( ); for ( int y = 0; y < height; y++ ) for ( int x = 0; x < width; x++, ptr++ ) count += ( (*ptr) >> 7 ); ptr += offset; } return count; }

Figure 32: Method for counting pixels.

Merge: Main Application and AForge Framework

Figure 33: AForge Handler Class Integration

In order to maintain integrity of the AForge Library (we don’t want to change any of the code inside the library) a class for handling both Main Application request and AForge framework methods were created. This class will acquire all the encapsulated information fetched from the server data base by the CameraBehavior class and will call the necessary AForge components (filters, channel removal, etc…) for the motion detection sequence.

Figure 34: AForge_Handler Class definition

Figure 35: AForge_Handler methods definition

- IP Camera

The camera to be used is the Zonet ZVC7610 Network Camera, with a maximum resolution of 640 x 480 pixels.

Figure 36: Zonet IP Camera

- Decode microprocessor signals

The M.A.S will analyze the signals coming from the microprocessor and will determine if an alarm is triggered based on the stored information of acceptable levels for each sensor.

- Image Upload Transfer

The M.A.S. will store the images when an alarm occurs and will upload the images to a web server, so that the user can see what happened.

- Analyze inputs logic for alert system activation

a- Alarm – send an alarm signal to the microprocessor to turn on a buzzer

b- Email – send an e-mail to the users letting know that an alarm was generated

c- Sms – send an sms text message to the users phones alerting of the situation

    - Administrator Interface Use Case Diagram

Figure 37: MAS Administrator Use Case Diagram

    - M.A.S Class Diagram

Figure 38: MAS Class Diagram

  - Web Application

This section presents the design of the Smart Surveillance Technology (SST) System Web Application.  It explains in detail how the web application is implemented, the modules that the web application has, the kinds of users that are allowed to use it, and some diagrams such as Use Case Diagrams, and a Package Diagram used to simplify the explanation of the web page design.

    - Implementation

The VST- Advanced Security Monitoring System is being created using the standard of Model-View-Controller (MVC). This design schema is composed of three parts the first one is the View, this is the actual interface or web pages that the user interacts with and where the data polled from the database will be displayed. The Controller is composed of Code-Behind C# Classes these manage the flow of data and actions performed, it also manages triggers from the View. At last the Model is composed of C# Classes that are the actual data objects and polling sequences that search and mold the data requested from the database and represent some logic that the user will never see and that runs on the server. Figure 4 depicts a block diagram of the MVC Design Pattern.

Figure 39: MVC Design Pattern

| View | Controller | Model |
| --- | --- | --- |
| What: Web pages Description: HTML & ASP (tag elements and C# language) Format: File.aspx | What: C# code of each page Description: The code that handles de users requests Format: File.aspx.cs | What: C# Classes Description: C# classes that represents business logic objects that are used to access the SST data Format: Class.cs |

Table 6: MVC Design Patter in ASP.NET

The purpose of this code and logic separation is first of all security; removing database access code from the user is a safety measure. Secondly server load, by rendering the view only once and controlling how the data will be polled from the database on the background we decrease the amount of times the database server is under stress and diminish the HTTP server load when many users are connected at once. Thirdly the graphical rendering aspect of it comes in play; we could make changes to the appearance on the web pages without it affecting the logic of the pages and vice versa.

We chose to develop the web application in ASP.NET because the Main Application Server was already using the .NET library and integration with it would be easier. The decision to upgrade to Visual Studio 2008 and the 3.5 .NET Framework was done to utilize some of the newer ASP AJAX objects for easier data display. The web pages are written in a mixture of ASP (Active Server Pages), HTML (Hypertext Markup Language) and JavaScript but the code behind that manages the logic was done in C#; the use of a same language for logic programming on the MAS and web application made work between multiple engineers easier. The main object that was used in the web application was the DataSet, this object has the ability to fill itself with the raw data from the database and maintain its structure, and this means that the tables, columns and rows polled from the database can be accessed in the same way inside of the .NET environment. Also utilizing ASP objects like Gridviews and DataLists we are able to bind then by creating Item Templates directly to this DataSet making rendering easier.

Because connections in HTTP are intermittent (consisting of requests and responses) any measure taken to minimize those request for a complete page are considered a benefit for the server. This is the reason we used AJAX (Asynchronous JavaScript and XML) to alleviate server load and to increase the functionality and speed of the user interface. AJAX is an open technology and can be used in many languages like JSP, PHP, and in our case ASP with the added benefit that ASP has object that incorporate ASP seamlessly for the developer. We used this technology in various parts of the project including menus and for the live view of the ip camera.

The graphical interface and layout design was implemented using CSS (Cascading Style Sheets), this technology enables us to inherit the same layout, fonts and margins to all pages without having to strictly change each page. This process is widely used in the industry because it allows graphic designers to quickly change a whole web site in less time and not affecting the logic of the site. Other benefit from using CSS is that page rendering takes less time in the browser because of less code embedded into each page.

Not directly seen by the user but working on the background is the SMS (Short Message Service) and Email interface for the Main Application Server. This was done by using the .NET Mail Library (System.Net.Mail) This API enables to connect to an external SMTP (Simple Mail Transfer Protocol) Server with the required credentials and avoid having to run another server on the machine. A proxy form had to be implemented because of the constraint of blocked ports inside the campus network, this means that to be able to send SMS and email a web application will be invoked and that will then forward the data to another web application outside the campus network. This proxy was done by using the common Request and Responses from HTTP.

The connection between the web interface and the database was done by using the ODBC 5.1 (Database Connectivity) driver from Microsoft. The use of the proprietary (but open) MySQL connector (which is faster that the ODBC driver) was not implemented because the compilation (for medium trust execution inside campus) and inclusion of this library into the web application would make the whole application bigger in size. Using the driver we designed our connections and queries to access the necessary data from the database.

    - User Permissions Constraint

A distinction was made regarding the roles of users logging into the system. If the user logged on is an administrator it will have access to other users information, but normal user will not see this option. This maintains a higher security clearance need for user information sharing.

    - Web Application Logic

The web application is composed of several parts, each one with a specific task from navigation to displaying each user’s information. The user experience begins with a Home page on which the Login screen is encountered. If the user tried to enter any other page, it will be redirected to the home page without displaying the information of the other page on the screen.

      - Site Navigation

The navigation of the site is concurrent on each page except for the Users page which can only be accessed by administrator. By maintaining the same navigation the user can easily move from page to page with minimal input. Also an option of highlighting the current tab selected was implemented on the CSS layout for user orientation.

Figure 40: Before Logging In

Figure 41: After Logging in global navigation appears

      - Monitor Page

After that a range of things can be done, on the monitoring page the user can find an area by looking for a building and then the area list will appear. As soon as an area is clicked the information for that area (sensors and cameras) will be displayed and in case there are multiple cameras a clickable list appears in order to choose the live feed for that camera. The left side menu was implemented using AJAX for dynamic performance. The Tables seen on the right are data directly polled from the DB and rendered with this formatting.

Also the page was implemented in such a way that it can toggle between two modes, one is search of area and displaying of data and the other one is if there is a parameter in the Request it will take that parameter get the area name for that parameter and then grab the data from the DB to be displayed for that area. This was needed in order to interface with the SMS URL sent to the users in case of alarm and to view the area linked from any other part of the site.

Figure 42: Monitoring page for one area

Figure 43: Monitoring page for one area (multiple cameras)

      - Logs Page

The Logs Page serves as the central place for the user to look into alarms that have occurred in the past and refine its results by searching for specific criteria (if no criteria is specified all logs will be presented).

Figure 44: Possible search criteria for logs

Figure 45: AJAX Calendar Elements

Some fields are generated and managed with the use of AJAX, Search by date is one of them.

Figure 46: List of Logs

Logs are sorted by date and when clicked it will take the user into each event details. Also the area can be clicked and it will take the user into the monitoring page to check data.

      - Logs Results Page

When a log is clicked the results page appears and along with it the data from the alarm and screenshots of the event when it happened.

Figure 47: Display of logs results with event data and screenshots of the moment

Figure 48: If an image is clicked then a larger image will appear

      - Users Page

Users can be search by different criteria (only if user is an administrator), only basic information appears on this page

Figure 49: Criteria for User Search

Figure 50: List of users

As results only basic information is displayed. Fields (ID, First Name, Last Name) are clickable, this means that when the user clicks on a field they will be redirected to the User Info Page with a more detailed description.

      - User Info Page

Here the user will be redirected from User Search sending the parameter of user id as part of the request using the HTTP’s GET command. The user can also go to this page directly and then its own information will be displayed getting the user id from the session as it was loaded into it at Login.

Figure 51: User Information

Detailed information from the user (or user search result) is displayed along with a dynamically populated table with the assigned areas for the user.

    - Use Case Diagram

See Appendix for User and Administrator Use Case Diagrams.

    - Package Diagram

See Appendix for the Web Application Package Diagram.

    - Task Analysis

      - Login/Logout

When the user logs into the system a global Logout Tab appear in the main navigation, this will end the session and destroy any data from the user on the server (This also happens when the browser is closed). If the user is not logged in no other page besides the default page will be accessible. Each other page has the directive to redirect and not render any data onto the browser if the user is not logged in. As soon as the user logs in the username and password are verified against the database and the user id is stored in the session.

Figure 52: Login Screen

Figure 53: Global Logout navigation link

      - Recent Events (Newest Alarms)

As soon as the user enters the homepage (after login) the most recent events are displayed. This is done to make the user aware of the situation and to verify this areas on its own for any more future troubles.

Figure 54: Recent Alarms

Recent events with Cause and Date/Time highlighted for easier recognition.

      - Building/Area Selection

The Area list is dynamically populated from the DB using AJAX as soon as the user changes the building from the dropdown menu.

Figure 55: Dynamically populated lists

      - Area/Camera Interface

This part of the page responds to the different inputs supplied to the monitor page. The cameras are clickable and the image that appear under it was created dynamically using AJAX. The “live” issue arose from the fact that there is no ASP Video object and a Flash player could not be used because of the encoding of the stream. Therefore using an object called UpdatePanel we solved this issue refreshing only the image and not rendering the whole page again.

Figure 56: Camera Stream

      - Dynamically created and populated tables

In many parts of the web site tables were used to display data these have a custom formatted header and paging included on the header. The use of the paging feature in ASP makes rendering easier by only displaying a small set of results and keep the rest on the server ready for loading. This technique is commonly used in sites were very big sets of data are dealt with (i.e. Google.com), also by minimizing the amount of rows we keep our vertical perspective along the whole page avoiding having to scroll more.

Figure 57: Sensor and camera information

Dynamically created and populated area consisting of many queries brought as two datasets.

Figure 58: Generated Alarms

Paging feature, allows faster rendering for client.

      - User Info (Areas Assigned)

Other object can be dynamically populated too; we used labels as data container for the user information page.

Figure 59: User Information

This label displays the dynamically populated user information.

  - Data Base

This section presents the database design for the Smart Surveillance Technology (SST) System. It explains the database implementation, the data description of the different database entities, the relationships that exist between these entities and the mapping between the ER diagram and the SQL tables.

    - Implementation

The database schema was implemented by using MySQL. MySQL is a relational database management system (RDBMS) [2].  The MySQL Workbench tool, a visual database design and modeling tool was used to conceptualize the designs of the database.

    - Data Description

Following is a description of the entities used in the Data Base. A description of each of the attributes of the entity is included.

      - Entities

        - User – This strong entity describes an user of SST in the company. The user will be able to log in the web interface to monitor assigned areas.

          - user_id  – The user’s id. This id will be given by the company.

          - user_username – Represents the user name used to log into the system

          - user_password – Represents the password that the user uses to log in the system

          - user_first_name – The user’s first name.

          - user_last_name – The user’s last name.

          - user_email – The user’s e-mail.

          - user_phone - The user’s phone number.

          - user_phone_carrier - The user’s phone company.

          - user_role – represents if an user is an administrator or a normal user (“1” for user)

        - Administrator – This strong entity represents an administrator of SST in the company. The administrator inherits all the attributes of a user, but has the attribute of user_role set to “0,” that distinguish him/her from the user. The difference between a user and an administrator is that the user can only log to the web interface to monitor assigned areas, while the administrator can configure, make changes to SST and also monitor areas.

          - user_id  – The user’s id. This id will be given by the company.

          - user_username – Represents the user name used to log into the system

          - user_password – Represents the password that the user uses to log in the system

          - user_first_name – The user’s first name.

          - user_last_name – The user’s last name.

          - user_email – The user’s e-mail.

          - user_phone - The user’s phone number.

          - user_phone_carrier - The user’s phone company.

          - user_role – represents if an user is an administrator or a normal user

        - Cellcompany – This strong entity represents the cell phone company to which text messages are send

          - coid – The id of the cell phone company

          - cellname – The name of the cell phone company

          - predicate – The predicate necessary to make a text message in the cell phone.

          - device - This strong entity represents a device that contains the sensors

          - device_id - The device’s id. Each device has a unique id

          - device_name - The device’s name. Each device has a unique name. This is used for quick identification of the device.

          - device_capacity – The capacity of the device, i.e, how many sensors it can handle

          - device_connection_type – The device connection type, ex., if the connection is of serial type or tcp/ip type

          - device_ip_address – The ip address of the device (in the case that the device connection type is tcp/ip)

        - Sensor – This strong entity represents a sensor attached to a device

          - sensor_id  – The sensor’s id

          - sensor_name – The sensor’s name

          - sensor_type - The sensor’s type

          - sensor_status - The sensor’s status

          - sensor_data - The sensor’s data

          - sensor_manufacturer - The sensor’s manufacturer

          - sensor_range_min - The sensor’s minimum range

          - sensor_range_max - The sensor’s maximum range

          - sensor_range_avg - The sensor’s average  range

        - Alarm – This strong entity represents a generated alarm in the SST system.

          - alarm_id – The id of the alarm

          - alarm_cause – The cause of the alarm

          - alarm_datetime – The date and time when the alarm occurred

          - alarm_status – The status of the alarm

        - Company – The company that has the SST system

          - company_id – The id of the company

          - company_name – The name of the company

          - company_address – The address of the company

          - company_state – The state where the company is located

          - company_zip_code – The zip code of the company

          - company_phone – The phone number of the company

        - Building- This strong entity represents a building that has the SST system

          - building_id – The id of the building

          - building_name – The name of the building

        - Area – This strong entity represents an area that is monitored

          - area_id – The id of the area

          - area_name – The name of the area

          - area_path – The path on the server of the saved screenshots for that area

        - Camera - This strong entity represents an IP Camera used in our system

          - camera_id – The id of the camera

          - camera_name - The name of the camera

          - camera_manufacturer – The manufacturer of the camera

          - camera_status – The status of the camera

          - camera_ip – The ip address of the camera

          - camera_path – The url used to get image streams of the IP camera

          - camera_login_user – The user name to login to view the camera streams

          - camera_login_password – The password to login to the IP camera

        - Schedule – This strong entity describes a schedule in which the system will be monitoring and checking for alarm triggering.

          - schedule_id  – The schedule’s id.

          - schedule_start_date_time - The schedule’s start date along with the time

          - schedule_end_date_time - The schedule’s end date along with the time

          - schedule_start_date - The schedule’s start date

          - schedule_end_date - The schedule’s end date

          - schedule_start_time - The schedule’s start time

          - schedule_end_time - The schedule’s end time

          - schedule_days_of_week - The days of the week that the schedule is enforced

          - schedule_repeats – How often does this schedule repeats. (weekly, monthly, yearly)

        - Logs_changes – This entity will store a log when change to the system occurs

          - logs_changes_id – The id of the change

          - logs_changes_user_id – The id of the user

          - logs_changes_device_id – The id of the device

          - logs_changes_sensor_id – The id of the sensor

          - logs_changes_camera_id – The id of the camera

          - logs_changes_schedule_id – The id of the schedule

          - logs_changes_area_id – The id of the area

          - logs_changes_datetime – The date and time that the changes occurred

        - Logs_alarms - This strong entity describes the logs of the generated alarms (deriving data from other tables)

          - logs_alarms_id  – The log’s id

          - logs_alarms_datetime - The log’s date along with the time

          - logs_alarms_alarm_id – The id of the alarm being logged

          - logs_alarms_alarm_cause – The cause of the logged alarm

          - logs_alarms_alarm_status – The status of the alarm

          - logs_alarms_sensor_id – The id of the sensor that activated the alarm

          - logs_alarms_sensor_status – The status of the sensor that activated the alarm

          - logs_alarms_sensor_data – The data of the sensor when the alarm was activated

          - logs_alarms_sensor_type – The type of the sensor that activated the alarm.

          - logs_alarms_area_id – The id of the area where the alarm was activated

          - logs_alarms_camera_id – The id of the camera that captured images when the alarm occurred

          - logs_alarms_schedule_id – The id of the schedule that was active when the alarm was activated.

          - logs_alarms_device_id – The id of the device that was active when the alarm was activated.

          - logs_alarms_building_id – The id of the building where the alarm was activated.

      - Relationships

Following is a description of the relationships that exist between the entities defined earlier. The attribute of each relationship and a description is included.

        - Schedule_area – This relationship relates a schedule with an area

          - schedule_area_id – The id of the relationship

          - schedule_fromid – The id of the schedule

          - area_toid – The id of the area

        - User_area - This relationship relates an user with its assigned area

          - user_area_id - The id of the relationship

          - user_fromid – The id of the user

          - area_toid – The id of the area

          - user_area_role – The role of the user

        - Sensor_area – This relationship relates a sensor with an area

          - sensor_area_id – The id of the relationship

          - sensor_fromid – The id of the sensor

          - area_toid – The id of the area

        - Company_building – This relationship relates a company with a building

          - company_building_id – The id of the relationship

          - company_fromid – The id of the company

          - building_toid – The id of the building

        - Camera_area - This relationship relates a camera with an area

          - camera_area_id – The id of the relationship

          - camera_fromid – The id of the camera

          - area_toid – The id of the area

        - Building_area – This relationship relates a building with an area

          - building_area_id – The id of the relationship

          - building_fromid – The id of the building

          - area_toid – The id of the area

        - Device_area – This relationship relates an a device with an area

          - device_area_id – The id of the relationship

          - device_fromid – The id of the device

          - area_toid – The id of the area

        - Alarm_device – This relationship relates an alarm with a device

          - alarm_device_id - The id of the relationship

          - alarm_fromid – The id of the alarm

          - device_toid – The id of the device

        - Device_sensor – This relationship relates a device with a sensor.

          - device_id – The id of the device

          - sensor_id - The id of the sensor

    - Relational Model

Following are the Entities and relations mapped to SQL tables.

      - E-R to Relational Tables

        - alarm (alarm_id integer, alarm_cause varchar(45), alarm_status varchar(45), alarm_datetime datetime)

        - alarm_device (alarm_device_id integer, alarm_fromid integer, device_toid integer)

        - area (area_id integer, area_name varchar(45), area_path varchar(100)

        - building (building_id integer, building_name varchar(45))

        - building_area (building_area_id integer, building_fromid integer, area_toid integer)

        - camera (camera_id interger, camera_name varchar(45), camera_manufacturer varchar(45), camera_status varchar(45), camera_ip varchar(25), camera_path varchar(100), camera_login_user varchar(45), camera_login_password varchar(45))

        - camera_area (camera_area_id interger, camera_fromid interger, area_toid interger)

        - camera_storage (camera_storage_id interger, camera_storage_image longblob)

        - cellcompany (coid interger, cellname varchar(45), predicte varchar(45))

        - company (company_id interger, company_name varchar(45), company_address varchar(100), company_state varchar(45), company_zip_code varchar(45), company_phone varchar(45))

## company_building (company_building_id interger, company_fromid interger, building_toid integer)

## device (device_id integer, device_name varchar(100), device_capacity varchar(45), device_connection_type varchar(45), device_ip_address varchar(25))

## device_area (device_area_id integer, device_fromid integer, area_toid integer)

## device_sensor (device_sensor_id integer, device_fromid integer, sensor_toid integer)

## logs_alarms (log_id integer, logs_alarms_datetime datetime, logs_alarms_alarm_id integer, logs_alarms_alarm_cause varchar(45), logs_alarms_alarm_status varchar(45), logs_alarms_sensor_id integer, logs_alarms_sensor_status varchar(45), logs_alarms_sensor_data varchar(45), logs_alarms_area_id integer, logs_alarms_camera_id integer, logs_alarms_schedule_id integer, logs_alarms_device_id integer, logs_alarms_building_id integer, logs_alarms_sensor_type varchar(45))

## logs_changes (logs_changes_id integer, logs_changes_user_id integer, logs_changes_device_id integer,  logs_changes_sensor_id integer, logs_changes_camera_id integer, logs_changes_schedule_id integer, logs_changes_area_id integer, logs_changes_datetime datetime)

## schedule (schedule_id integer, schedule_start_date_time datetime, schedule_end_date_time datetime, schedule_start_date date, schedule_end_date date, schedule_start_time time, schedule_end_time time, schedule_day_of_week varchar(100), schedule_repeats varchar(45))

## schedule_area (schedule_area_id integer, schedule_fromid integer, area_toid integer)

## sensor (sensor_id integer, sensor_name varchar(45), sensor_type varchar(45), sensor_status varchar(45), sensor_data varchar(45), sensor_manufacturer varchar(45), sensor_range_min float, sensor_range_max float, sensor_range_avg float)

## sensor_area (sensor_area_id integer, sensor_fromid integer, area_toid integer)

## user (user_id integer, user_username varchar(45), user_password varchar(45), user_first_name varchar(45), user_last_name varchar(45), user_email varchar(100), user_phone varchar(45), user_phone_carrier varchar(45), user_role integer)

      - Relations not mapped to a relational table

## device_sensor – Because the relationship can be obtained from relationships: device_area and sensor_area, since an area will be defined by having a device, and by doing a query to both device_area and sensor_area we can obtain the sensors that pertain to a device.

## stores_image – Because the relationship is 1 to N between the camera entity and the camera_storage entity.

## stores_alarms – Because the relationship is 1 to N between the alarm entity and the logs_alarms entity. Hence, the attribute logs_alarm_id was added to the logs_alarm entity, which references the alarm_id of the alarm entity.

## user_cellcompany – Because the relationship 1 to N between the user and the cellcompany entity.

    - SQL Queries

The following part lists the queries design to be used in the SST system.

Login:

SELECT * FROM user WHERE user_username='" + username + "' AND user_password='" + password + "';

Buildings:

SELECT * FROM building;

Areas from [X] building:

SELECT area_name FROM area where area_id in (SELECT area_toid FROM building_area where building_fromid= Any (SELECT building_id FROM building where building_name='[X]'));

Sensor data from [X] Area:

SELECT * FROM sensor where sensor_id in (SELECT sensor_fromid FROM sensor_area where area_toid= Any (SELECT area_id FROM area where area_name='[X]'));

Cameras IP’s from [X] Area:

SELECT camera_ip FROM camera where camera_id in (SELECT camera_fromid FROM camera_area where area_toid= Any (SELECT area_id FROM area where area_name='[X]'));

Logs:

SELECT * FROM logs_alarms;

SELECT * FROM logs_changes;

Search alarms by date

SELECT * FROM logs_alarms WHERE logs_alarms_datetime BETWEEN '[X]' AND '[X]';

Search alarms by device (id)

SELECT * FROM logs_alarms where logs_alarms_device_id='[X]';

Search alarms by area (id)

SELECT * FROM logs_alarms where logs_alarms_area_id='[X]';

Search alarms by sensor (id)

SELECT * FROM logs_alarms where logs_alarms_sensor_id='[X]';

Search alarms by alarm (cause)

SELECT * FROM logs_alarms where logs_alarms_cause_id='[X]';

Search alarms by building (id)

SELECT * FROM logs_alarms where logs_alarms_building_id='[X]';

Search alarms by area (name)

SELECT * FROM logs_alarms where logs_alarms_area_id in (SELECT area_id FROM area where area_name='[X]');

Search alarms by building (name)

SELECT * FROM logs_alarms where logs_alarms_building_id in (SELECT building_id FROM building where building_name='[X]');

Search users by (Id)

SELECT * FROM user where user_id='[X]';

Search users by (name)

SELECT * FROM user where user_name='[X]';

Search users by assigned (area)

SELECT * FROM user where user_id in (SELECT user_fromid FROM user_area where area_toid= Any (SELECT area_id FROM area where area_name='[X]'));

Search users by building (name)

SELECT * FROM user where user_id in(SELECT user_fromid FROM user_area where area_toid= Any (SELECT building_fromid FROM building_area where area_toid= Any (SELECT building_id FROM building where building_name='[X]')));

Search users by (role)

SELECT * FROM user where user_role='[X]';

Latest News

SELECT * FROM logs_alarms where logs_alarms_datetime <= NOW()

order by logs_alarms_datetime DESC limit 5;

Inserting an user:

INSERT INTO `user` VALUES([user_id],'[user_username]','[user_password]','[user_password]','[user_first_name]','[user_email]','[user_phone]','[user_phone_carrier]',[user_role]);

Ex.

INSERT INTO `user` VALUES(0,'avelez','avelez','Alberto','Velez','avelez@gmail.com','7872423333','Claro',1);

Assign an area to a user:

INSERT INTO user_area VALUES([user_area_id],[user_fromid],[area_toid],[user_area_role]);

Ex.

INSERT INTO user_area VALUES(0,3,2,0);

The first 0 refers to the relationship ID, it is leaved as 0 because the table is set to auto-increment the id, the id of the new user will be the ID of the last user plus 1. The second argument 3 refers to the id of the user. The third parameter 2 refers to the area of assignment. The last parameter 0 refers to the role of the user being assigned to the area (in this case an administrator).

    - ER Diagram

Following is the ER diagram designed for the SST Data base.

Figure 60: SST ER Diagram

# Demonstration of Progress - Hardware

  - Block Diagram

The following figure represents the block diagram of the hardware part of our system. Specifying their requirements in voltage, current, and how many I/O pins is need.

Figure 61: Hardware Block Diagram

  - Design specifications

  - Temperature Sensor- Since there are many sophisticated types of equipment that are highly sensitive to temperature, our system will have the ability to detect if it enters on a range of danger. Our possible solution is a digital temperature sensor. Some of its features are:

    - Is capable of reading temperatures with a resolution of 0.0625°C.

    - Resolution: 9- to 12-Bits, User-Selectable

    - Low quiescent current:  50 µA, 1.5 µA

Figure 62: Digital Temperature Sensor

  - Fire Sensor – The smoke sensor, like the other sensors, helps us to protect the desired equipment.  This sensor has the task of detecting if there is smoke, so it will be able to detect fire.  A smoke detector is a sensitive system to the presence of particles of combustion (smoke) dispersed in the air.   The smoke sensor is going to send a logical “1” to the microcontroller when detects smoke.

Figure 63: Smoke detector

  - Alarm (buzzer) - The alarm will have the task of releasing sound when the microprocessor sends the signal which means that there is some sort of danger to the equipment.  The buzzer features are:

- Voltage range: 3 – 28V DC

- Rated voltage: 12V DC

- Current Consumption: 5mA max at 12V

- Sound pressure level: 86dB min at 30cm/12V DC

- Frequency: 3500 + 500 Hz

The buzzer is going to receive a logical “1” from the microcontroller and    activate the alarm sound.

Figure 64: Buzzer (Sound Alarm)

  - Microcontroller – The microcontroller will work with the communication between the other parts of the SST system.  It will send the information of the sensors to the computer.  Also receives information from the computer detects any kind of danger to the equipment. Some of its features are:

- Low Supply-Voltage Range, 1.8 V to 3.6 V

- Ultralow-Power Consumption:

  - Active Mode: 280 µ A at 1 MHz, 2.2V

  - Standby Mode: 1.6 µ A

  - Off Mode (RAM Retention): 0.1 µ A

- Five Power-Saving Modes

- Wake-Up From Standby Mode in less than 6μs

- 16-Bit RISC Architecture, 125-ns Instruction Cycle Time

- 12-Bit A/D Converter With Internal Reference

- Serial Communication Interface (USART), Functions as Asynchronous UART or Synchronous SPI Interface

Figure 65: Microcontroller

  - Serial Communication TTL-232R 3V3- The TTl-232R 3V3 is a USB to Serial (TTL level) converter cable which allows for a simple way to connect TTL interface devices to USB.  This version of FTDI’s USB to TTL serial adapter cables has its I/O pins configures to operate at 3.3V levels.  Some of its features are:

- Connect directly to a microcontroller UART (Universal Asynchronous Receiver/Transmitter) or I/O pins.

- UART interface support for 7 or 8 data bits, 1 or 2 stop bits.

- Data transfer rates from 300 baud to 3Megabaud at TTL levels.

- Low USB bandwidth consumption.

Figure 66: Serial Communication Cable

  - Hardware Implementation details

- Microcontroller I/O connections –For the connections of I/O we need the general purpose ports that the microcontroller provides. The following are the inputs connections of the microcontroller: temperature sensor, smoke sensor, and serial communication RX. While the following are the output connections: the alarm and serial communication TX. In addition, all the devices share the connection of ground.

Figure 67: Microcontroller pins

- Connection between Microcontroller and Computer Server – For this connection we used serial Communication.  For the serial communication we need to connect to the microcontroller pins RX and TX of the TTL-232R 3V3, and connect the GND to the common ground of the microcontroller.

    - TTL-232R Pin Out

Figure 68: TTL-232 Pin Out

    - Connection Schematic

Figure 69: UART connection schematic

    - Connection between Microcontroller and Computer Server Prototype

Figure 70: UART connection prototype

    - Software

Figure 71: UART Software

    - Testing – To prove the communication between the microcontroller and the computer, we used the hyper Terminal.  Another test that we used to prove the communication is with a program in the MAS.

Figure 72: Hyper Terminal Testing

Figure 73: MAS Interrupt Testing

- Fire Sensor Connection – For the connection of the smoke sensor, was found the voltage signal when the smoke is detected.  This signal is going to be use like an interrupt to the microcontroller.  This interrupt is going to send the information to the microcontroller and then the microcontroller sends the information of the smoke detection to the MAS.  As the voltage signal is approximately 6 volts and the microcontroller handles approximately 3.6 volts, for this connection we have to design a circuit to reduce the voltage. We are considering use a voltage regulator for this problem.

Figure 74: Smoke detector connection

- Alarm Connection – The buzzer is connected to one pin of the microcontroller and when there is any detection of alarm, the microcontroller sends a signal through this pin and the buzzer is going to sound.

    - Connection between microcontroller and buzzer Schematic

Figure 75: Schematic of n microcontroller and buzzer connection

    - Connection between Microcontroller and buzzer Prototype

- Projection

Figure 76: Microcontroller and buzzer Prototype

# Integration Efforts

  - Integration Techniques

Collaboration has never been easy especially on large projects for this reason the software for the project and even the design documents have been shared and merged using CVS (Concurrent Versions System), specifically Tortoise SVN for this task. This makes the acceptance of another’s code into your code and vice versa easier. At the beginning and outside server was used (Assembla.com) then later the campus server (capstone.ece.uprm.edu).

Also centralizing resources using only one machine as the database helped us to avoid error with incongruent data from different versions of the DB.

  - Project Integration

For the integration of the project as a whole some steps have being made. The web page was designed so it could be run directly from DB data making it less prone to errors in code and self-sustainable. The communication between microprocessor and server computer is being designed in such a way that it could be extrapolated to TCP/IP communication with minimum effort. The communication has been designed as a packet communication with all the necessary parts for TCP/IP encapsulation including header, trailer, and data (this includes extra bits for future expansion).

# Budget

The initial budget analysis for SST project implementation has changed through time.  Hardware components have been less expensive than estimated but when revisiting the estimation of the personal resources and their hours worked, there has been some discrepancy. In order to overcome some tasks that were in the critical path of the Gantt chart and don’t fall behind within the dates the team promised, there was a need to work more hours.

  - Hardware

| Component | Description | Qty. | Price | Cost |
| --- | --- | --- | --- | --- |
| Microprocessor | DEV-00046 Header Board for MSP430F149 | 1 | $22.95 | $22.95 |
| Cable for Programming | MSP-JTAG Parallel Port Programmer | 1 | $14.95 | $14.95 |
| Alarm | 130db Personal Security Alarm | 2 | $11.99 | $23.98 |
| Heat Sensor | E52-THE5A- 0/100C | 2 | $30.47 | $60.94 |
| Smoke Detector | DD-4018 Smoke Detector | 2 | $29.38 | $58.76 |
| Camera | Hercules 4780465 1.3 MP | 1 | $21.99 | $21.99 |
|  | Total Hardware Cost | $203.57 |

Table 17: Proposed Hardware Components

| Component | Description | Qty. | Price | Cost |
| --- | --- | --- | --- | --- |
| Microprocessor | DEV-00046 Header Board for MSP430F149 | 1 | $22.95 | $22.95 |
| Cable for Programming | MSP-JTAG Parallel Port Programmer | 1 | $14.95 | $14.95 |
| Alarm | 86dB Buzzer Alarm | 1 | $4.50 | $4.50 |
| Heat Sensor | TI IC DGTL Temp Sensor | 2 | $2.38 | $4.76 |
| Smoke Detector | Universal Smoke and fire alarm | 2 | $5.00 | $10.00 |
| Camera | Zonet ZVC7610 | 1 | $77.00 | $77.00 |
|  | Total Hardware Cost | $134.16 |

Table 28: Revised Hardware Components

There was a need to change the surveillance interface from a web cam to an IP Camera in order to make our project a more competitive in today’s market. Using IP cameras will give us an advantage to use the local area network established in the company besides that  free us of the constraints  of using the PC USB ports to connects the cameras since IP cameras can be plugged on any RJ-45 connector ( Ethernet 802.3 standard). Alarm buzzer, heat sensor and smoke detector where buy in local stores (rather than ordering them online), but with similar specifications as the one proposed, thus saving the team money and time.

Difference of revised and proposed hardware budget:
 	$69.41 in savings of the proposed hardware components.

  - Personal Engineer Resources

An initial estimation was presented of a 15 hours per week work load for each of the resources working on the project. This approach was made on the basis that each member of the group has at least 12 credits in college and need a certain amount of time for their own. This quantity was almost double as an estimate of 28 hours per week was computed. The main reason was that there were some trivial tasks assigned that were on the critical path of the Gantt chart. This meaning that is one of the tasks there were delay, the whole project could be placed in jeopardy to not be completed on time. As mitigation for this possible risk, engineer resources worked more than they were asked so the project could be released on time. The following is the current average resources salary until October 29, 2008.

| Person | Hours/Week | Salary/Hour | Salary |
| --- | --- | --- | --- |
| Mariel Martinez | 15 | $23.06 | $2,421.30 |
| Abraham Diaz | 15 | $20.83 | $2,187.15 |
| William Sanchez | 15 | $20.83 | $2,187.15 |
| Javier Ocasio | 15 | $26.81 | $2,815.05 |
|  |  | Total | $9,610.65 |

Table 39: Proposed Budget

| Person | Hours/Week | Salary/Hour | Salary |
| --- | --- | --- | --- |
| Mariel Martinez | 28 | $23.06 | $4,519.76 |
| Abraham Diaz | 28 | $20.83 | $4,082.68 |
| William Sanchez | 28 | $20.83 | $4,082.68 |
| Javier Ocasio | 28 | $26.81 | $5,254.76 |
|  |  | Total | $17,939.88 |

Table 410: Revised Budget

With the amount of hours almost doubled and consumed $8,329.23 than expected (75% of overhead expected expenses), the revised budget has already surpass the proposed salary total, that was $15,003.35.  In order to mitigate the possible risk of exceeding the total project cost, we will aim to lower the hours per week workload to 15 hours for the 5 weeks left of the project development, giving us a possible salary cost total of $6,864.75, finishing the project with a 5% more than expected cost.

# Future Work

As explained in the Gantt Section, we are up to date with the Gantt chart. In terms of milestones to date, the SST project has successfully completed Phase 1: Problem Definition, by writing the proposal of the project and presenting the project in the first Oral presentation. SST also successfully completed Phase 2: Data Base and Microprocessor to computer communication, which included the first Happy Hour. The project is currently working in Phase 3: Sensor data collecting. The remaining two phases are Phase 4: Final Prototype and testing, and Phase 5: Final Documentation. If the project keeps up at the current pace, the VST group should be able to finish the proposed system in time and with the promised functionalities.

# References

[1] .NET Framework (n.d.). Retrieved 09 15, 2008, from Wikipedia: http://en.wikipedia.org/wiki/.net_framework

[2] ICOM5016 Introduction to Database Systems. (n.d.). Retrieved 09 26, 2008, from Manuel Rodríguez: http://www.ece.uprm.edu/~manuel/class/fall05/icom5016/projects.htm

[3] Hypertext Transfer Protocol. (n.d.). Retrieved 09 15, 2008, from Wikipedia: http://en.wikipedia.org/wiki/HTTP

[4] Ajax (programming) (n.d.). Retrieved 09 15, 2008, from Wikipedia: http://en.wikipedia.org/wiki/Ajax_(programming)

# Appendix

  - A: Gantt Chart

System Definition

Figure 77: Gantt System Definition

Software: Main Application Service

Figure 78: Main Application Service

Software: Web Development

Figure 79: Gantt Web Development

Software: Data Base Development

Figure 80: Gantt Data Base Development

Hardware: Original

Figure 81: Gantt Hardware: Original

Hardware: Revised

Figure 82: Hardware: Revised

  - Web Application Diagrams

Administrator Use Case Diagram

Figure 83: Administrator Use Case Diagram

User Use Case Diagram

Figure 84: User Use Case Diagram

Web Application Package Diagram

Figure 85: Web Application Package Diagram